wpf-net472-airgap-dev-pack

Fork Progress & TODO — release-ready

Repo: Peace-Min/dotnet-with-claudecode

Branch: feat/net472-airgap-fork (pushed)

Baseline: upstream wpf-dev-pack v1.7.4 (cf27bbe)

Last updated: 2026-06-16 (Asia/Seoul)

# 1. Objective

Fork the upstream plugin into a private fork for an air-gapped Windows PC that develops existing .NET Framework 4.7.2-4.8 (net472/net48) WPF apps:

- Local MCP only — no dnx/NuGet resolution at runtime; servers run from bin/.

- No online MCP — context7 / Microsoft Learn excluded.

- No CommunityToolkit.Mvvm — dependency-free hand-rolled MVVM.

- net472/net48 specialization — never modernize; preserve the existing project shape.

# 2. Status

All planned tasks are DONE and pushed. The only open item needs the actual air-gapped hardware: running the blocked-network verification matrix and recording the transfer-bundle SBOM/hash/license manifest.

| Task | Scope | Status |
| --- | --- | --- |
| #1 | Plugin identity rename | DONE |
| #2 | Local offline MCP launch (build + verify) | DONE |
| #3 | Online-MCP removal (context7 / Microsoft Learn) | DONE |
| #4 | net472/net48 guardrails + SessionStart enforcement hook | DONE |
| #5 | Hand-rolled MVVM rules + violation detector | DONE |
| #6 | Generators net472/hand-rolled; chat skills removed; local formatter | DONE |
| #7 | Knowledge: handrolled topic, CTK/AI removed, net472 topics (61) | DONE |
| #9 | Clone bootstrap (setup.ps1 + BootstrapCheck), verified | DONE |
| #10 | Agent/README de-CTK | DONE |
| #8 | Bundle + verification — docs/guide done | DOC DONE; air-gap run pending |
| — | Korean mirrors (README.ko, .claude.ko, TERMINOLOGY.ko) | DONE |

# 3. Locked decisions

| Topic | Decision |
| --- | --- |
| Plugin name | wpf-net472-airgap-dev-pack (also the slash namespace), v1.0.0 |
| Marketplace id | dotnet-net472-airgap-plugins |
| Setup model | git clone works on the closed PC -> one command (setup.ps1) builds + configures locally |
| WpfDevPackMcp | Build from mcp/ source -> local exe; offline by default (WPFDEVPACK_OFFLINE=1) |
| HandMirrorMcp / XamlStyler | Vendor from NuGet via dotnet tool install (shims handmirror.exe / xstyler.exe) |
| MVVM | Always hand-rolled BindableBase + RelayCommand; no DevExpress/framework detection; create base classes if absent |
| RelayCommand | CommandManager auto-requery (classic) |
| New projects | SDK-style net48 + UseWPF + LangVersion 7.3 (verified to build) |
| Prism | Opt-in only (net472 uses Prism 7.2/8.1, not 9); never default |
| Build SDK | .NET 10 RTM 10.0.300+ (a preview SDK yields MCP binaries that crash at startup) |

# 4. Verification performed

- WpfDevPackMcp compiles (net10, 0 errors) after all source changes; exposes all 4 tools (verified via a net9.0 proxy build because this machine has only the .NET 10 preview.5 runtime; RTM 10.0.300+ runs the net10 build).

- setup.ps1 run end-to-end under Windows PowerShell 5.1: published WpfDevPackMcp, installed HandMirrorMcp + XamlStyler from NuGet, wrote config.json. BootstrapCheck.cs detects bin/ state correctly.

- SDK-style net48 WPF project builds with 0 errors. Net472GuardrailsLoader injects the guardrails; MvvmViolationDetector flags CommunityToolkit.Mvvm + System.Windows.* in a ViewModel.

- All 4 net472 knowledge topics present (implementing-handrolled-mvvm, working-with-legacy-net472-projects, building-net472-with-visual-studio-msbuild, writing-csharp-7.3-for-net472).

# 5. Setting up a clone (closed network)

The target PC has the .NET 10 RTM SDK, Claude Code, NuGet access, and VS MSBuild — it builds everything itself. Setup is ONE command (git cannot auto-run a script on clone):

git clone <internal-mirror>/dotnet-with-claudecode.git

cd dotnet-with-claudecode

pwsh ./setup.ps1     # or: powershell -ExecutionPolicy Bypass -File ./setup.ps1

claude --plugin-dir ./wpf-net472-airgap-dev-pack

Full operational detail incl. BOM + verification checklist: docs/plans/2026-06-16-net472-airgap-deployment-guide.md.

# 6. Remaining (air-gapped hardware only)

- Run the blocked-network verification matrix on an RTM 10.0.300+ PC; confirm both MCP servers start after a NuGet/uv cache cleanup; record evidence.

- Assemble the offline transfer bundle with hashes / versions / licenses / SBOM (.NET SDK installer, net472/48 Developer Pack, VS Build Tools + vswhere, vendored bin/, local NuGet folder feed).

- Out of scope (noted): repo-root .claude/rules/dotnet/** are the maintainer's general .NET dev config (inherited upstream, not shipped) and still describe CTK/latest-.NET.